# 1. Detailed implementation plan

## Scope and MVP definition

- Core objective: Turn student feedback (closed and open-ended) into multi-level, role-specific narrative reports with actionable recommendations.

- MVP success criteria:

  - Micro reports: Accurate top themes, sentiment, and 3–5 targeted recommendations per course.

  - Meso reports: Aggregation across courses with outliers and trends.

  - Macro reports: University-wide summary with side-by-side school comparison and strategic actions.

  - Turnaround: Upload CSV → receive reports in under 5 minutes for 500–2,000 comments.

  - Accuracy targets: ≥0.75 F1 on theme extraction; ≥0.80 agreement in human eval for recommendation relevance.

## System architecture

- Ingestion layer:

  - Sources: LMS exports, survey tools (Qualtrics, Google Forms, SurveyMonkey), CSV/Excel uploads.

  - Pipelines: Prefect or Airflow for scheduled ETL; FastAPI endpoints for manual uploads.

- Data store:

  - Operational DB: Postgres for metadata, users, and report states.

  - Vector store: Postgres + pgvector for embeddings (themes, best-practice KB, exemplar comments).

  - Blob storage: Azure Blob Storage for raw files and report artefacts (PDF/HTML).

- Analysis core:

  - NLP services: Python microservice handling preprocessing, extraction, clustering, trend, and summarisation.

- Recommendation engine:

  - Hybrid: Rule-based starter + retrieval over a curated pedagogy KB; optional lightweight learning-to-rank later.

- Application layer:

  - Backend: FastAPI (Python), JWT auth; role-based access (VC, Dean, Lecturer).

  - Frontend: React/Next.js; components for upload, report viewing, drill-down, and feedback on recommendations.

- Observability & CI/CD:

  - Logging: Structured logs + OpenTelemetry.

  - CI/CD: GitHub Actions (tests, linting, container build, deploy).

  - Deployment: Azure App Service or Azure Kubernetes Service (AKS) for scale; managed Postgres.

## Data pipeline and schema

- Input schema (per response):

  - Identifiers: semester_id, school_id, course_id, lecturer_id (pseudonymized).

  - Closed-ended: Likert scores per criterion (clarity, pace, feedback timeliness, materials).

  - Open-ended: free_text, timestamp, optional tags.

- Processing steps:

  - Cleaning: Language detection, removal of PII, normalisation of whitespace/typos.

  - Tokenisation & embeddings: sentence-transformers (e.g., all-MiniLM-L6-v2) for speed; upgrade later if needed.

  - Storage: Raw + clean text, embeddings, derived labels (topics, aspects, sentiments), confidence scores.

- PII handling:

  - Redaction: Regex + NER for names/emails/IDs; replace with placeholders.

  - Pseudonymization: Hash identifiers with a rotating salt; keep mapping in a separate, locked vault.

## Modeling strategy

#### Extraction and understanding

- Aspect/Topic detection:

  - Approach: BERTopic or Top2Vec with guided seed terms (e.g., “pace”, “grading”, “slides”, “labs”, “approachability”).

  - Refinement: Merge/split topics by silhouette scores and manual review; maintain a department taxonomy.

- Aspect-based sentiment:

  - Zero/low-shot baseline: NLI-based polarity assignment per aspect (deberta-v3-large-mnli) or prompt-based classification.

  - Supervised upgrade: Fine-tune a lightweight classifier on labelled subset a (a few thousand aspect-sentiment pairs).

- Entity recognition:

  - Ice-cream case equivalent: For universities, detect course elements (assignments, labs, slides, deadlines), dates, and turnaround times using spaCy + custom patterns.

#### Consensus and significance

- Consensus rules:

  - Report threshold: Include a theme if mentioned by ≥10% of comments or ≥15 absolute mentions; tune per cohort size.

  - Strength score: frequency × sentiment intensity × recency weight.

- Trend detection:

  - Method: Compare semester-over-semester theme frequencies; Mann–Kendall or simple deltas with CI bands.

#### Narrative generation

- Pattern-to-prose:

  - Template + LLM hybrid: Structured JSON of insights → prompt a summarizer to produce role-specific text blocks.

  - Guardrails: Ground every claim with counts/percentages; include confidence bands; forbid unverifiable statements.

#### Recommendations engine

- Starter rules (deterministic):

  - Late feedback → “Set grading SLA (e.g., 10 working days), template rubrics, staged releases, TA workload balancing.”

  - Pace too fast → “Insert recaps, reduce slide density, flip some content to pre-class, add knowledge checks.”

  - Materials posted late → “48-hour posting policy; auto-schedule LMS releases.”

  - Unclear grading → “Share sample answers, rubric exemplars, calibration session.”

- Retrieval augmentation:

  - KB sources you curate: Teaching centres’ best practices, assessment guides, and active learning playbooks. Chunk, embed, and retrieve by detected theme.

- Learning loop:

  - Feedback signals: Lecturer clicks “Accepted/Adjusted/Not helpful”; next-semester metric deltas; re-rank recommendations over time.

## Evaluation and qa

- Quantitative:

  - Theme extraction: Precision/Recall/F1 against a labelled sample (target ≥0.75 F1).

  - Aspect sentiment: Macro-F1 by aspect (target ≥0.80 for major aspects).

  - Summaries: Faithfulness checks (no claims without source), QA prompts to verify figures.

  - Calibration: Brier score or reliability plots for confidence thresholds.

- Qualitative:

  - Role-fit rating: 1–5 for clarity, usefulness, and actionability by lecturers/deans/VCs.

  - Pairwise preference: A/B test different narrative styles and recommendation sets.

- Operational:

  - Latency: <5 minutes for 2k comments end-to-end.

  - Throughput: Batch 50k comments overnight on standard cloud tier.

## Security, privacy, and compliance

- Data protection: Encrypt in transit (TLS 1.2+) and at rest (AES-256). Key management with Azure Key Vault.

- Access control: Role-based permissions; SSO via Azure AD; audit logs for data access.

- PII minimisation: Avoid student identities where possible; process only necessary fields.

- Local regulation: Align with Kenya’s Data Protection Act (2019) principles (consent, purpose limitation, minimisation), and be ready for GDPR when partnering abroad.

- Institutional review: Offer a Data Processing Agreement (DPA) and a DPIA template for the pilot.

## Tools and stack

- Language & ML:

  - Python, spaCy, scikit-learn, sentence-transformers, BERTopic, Hugging Face transformers.

- Backend & APIs:

  - FastAPI, Pydantic, Uvicorn/Gunicorn.

- Frontend:

  - React/Next.js, Tailwind CSS or MUI; Charting with ECharts/Recharts.

- Data & infra:

  - Postgres + pgvector, Azure Blob Storage, Azure App Service/AKS, Azure Monitor.

- Pipelines & ops:

  - Prefect for orchestration, GitHub Actions for CI/CD, Docker for containerization.

- Docs & tracking:

  - Notion or Jira for roadmaps/sprints; Superset or Metabase for internal analytics.

## Test data and labelling plan

- Seed datasets (public) to validate methods:

  - SemEval aspect-based sentiment (for methodology and evaluation scaffolding).

  - Kaggle student feedback datasets (various education comment corpora).

  - Generic review corpora (Amazon/Yelp) for transfer learning on sentiment and aspect methods.

- Domain adaptation:

  - USIU anonymised historical feedback (with approvals) for fine-tuning topic taxonomy and recommendations.

- Synthetic augmentation:

  - Generate paraphrases to balance minority aspects (e.g., labs, clinicals).

- Labeling:

  - Start with a 1,000–2,000 comment gold set labelled for aspects and sentiment; use Prodigy or Label Studio.

  - Iterative labelling to refine taxonomy and thresholds.

## Weekly milestone roadmap (12 weeks)

### Week 1: Discovery and setup

- Deliverables: Problem framing, data access plan, DPIA draft, taxonomy draft (aspects/roles).

- Actions: Confirm pilot scope with a USIU department; set up repos, cloud project, and Postgres.

### Week 2: Data ingestion and cleaning

- Deliverables: CSV/Excel upload endpoint; cleaning/PII redaction pipeline; storage schemas.

- Actions: Process 5–10 historical files; verify PII removal.

### Week 3: Topic and aspect baseline

- Deliverables: BERTopic clustering notebook; seed taxonomy alignment; aspect classifier baseline (zero/low-shot).

- Actions: Human review and merge/split topics; document thresholds.

### Week 4: Aspect sentiment and consensus logic

- Deliverables: Aspect-level sentiment assignment with confidence; consensus scoring and reporting thresholds.

- Actions: Evaluate on labelled set; hit ≥0.70 F1 baseline.

### Week 5: Narrative generation v1 (micro)

- Deliverables: Lecturer-level JSON-to-prose generator; guardrails for evidence-backed claims.

- Actions: Human eval with 3–5 lecturers; collect feedback.

### Week 6: Recommendation engine v1

- Deliverables: Rule-based mapping + retrieval over curated teaching KB; 3–5 actions per report with confidence.

- Actions: In-product “Was this helpful?” feedback; iterate mappings.

### Week 7: Frontend + role-based app shell

- Deliverables: React/Next.js app; auth; upload screen; micro report viewer with drill-down and example quotes.

- Actions: Usability test with 3 users; fix friction points.

### Week 8: Meso/macro rollups and trends

- Deliverables: Department and university aggregation; outlier detection; semester-over-semester comparisons.

- Actions: Build comparison tables and summaries; validate with deans.

### Week 9: Performance, scaling, and observability

- Deliverables: Batch processing job; caching of embeddings; monitoring dashboard; error alerts.

- Actions: Load test 50k comments; keep end-to-end <15 minutes.

### Week 10: Security hardening and governance

- Deliverables: RBAC finalised; audit logging; DPA/DPIA package; data retention policies.

- Actions: Conduct an internal security review with the IT contact.

### Week 11: Pilot readiness and training

- Deliverables: Pilot playbook, user guide, feedback form, and success metrics dashboard.

- Actions: Onboard pilot users; collect baseline satisfaction metrics.

### Week 12: Pilot execution and review

- Deliverables: Pilot results report (accuracy, usefulness, time saved), backlog for Phase 2.

- Actions: Go/No-Go decision for broader rollout; pricing discussion draft.

## Timeline summary

- Build + prepare pilot: 12 weeks.

- Pilot run: 2–4 weeks (one semester’s midterm or final round).

- Iterate to v1.0: +4 weeks after pilot based on feedback.

- Total to v1.0 with pilot evidence: ~18–20 weeks.

## Risks and mitigations

- Data access delays: Have a fallback with synthetic and public datasets; start with last semester’s anonymised exports.

- Model drift across disciplines: Maintain school-specific taxonomies; allow per-school thresholds.

- Hallucinated narratives: Strict grounding to extracted counts; automated faithfulness checks.

- Change resistance: Quick wins — auto-generated summaries + 3 practical actions per course; showcase time saved.

## Resource plan

- You (lead): Product, data modelling, UX, stakeholder engagement.

- Part-time annotators (2–3 weeks): Build the gold dataset.

- Advisor (pedagogy): Curate best-practice KB and review recommendations.

- Cloud budget (pilot): ~$150–$400/month (App Service, Postgres, storage, moderate compute).

## Deliverables checklist (MVP)

- Data ingestion + cleaning pipeline

- Aspect/topic extraction with metrics

- Aspect sentiment with confidence

- Consensus + trend engine

- Narrative report generator (micro/meso/macro)

- Recommendation engine v1 (rules + retrieval)

- Web app with RBAC and uploads

- Observability + security baseline

- Pilot playbook and success metrics

## Immediate next steps (this week)

- Confirm the pilot sponsor at USIU and the target department.

- Draft taxonomy v0.1 (10–20 core aspects across teaching and operations).

- Set up cloud + repos and skeleton services.

- Assemble pedagogy KB (curate 20–30 high-quality actionable guides) and chunk/embed.